| PROJECT STATUS REPORT |  |
| --- | --- |
| Project Name | PantriHub |
| For Week Ending | March 18, 2026 |
| Project Status | Yellow |
| Status Description | The project is currently at a yellow status due to two factors: (1) the team lead (Shivam) was unavailable this week, which reduced coordination and flex development support, and (2) all team members had limited available development time. Despite these constraints, progress was made on frontend authentication pages, and the project scaffolding is in place. |
| Activities—During the Past Week |  |
| - Developed the Sign Up and Registration Page frontend (FR-01, FR-02), including form layouts and Bootstrap styling. - Designing landing page - Working on MongoDB database setup and connection configuration. |  |
| Activities—Planned for Next Week |  |
| - Team sync meeting to clearly outline task assignments and establish ownership for remaining Sprint 1 and Sprint 2 features. - Complete authentication backend: login, registration, and session management (FR-01, FR-02, FR-03). - Implement inventory CRUD operations: add, update, delete, and mark availability (FR-04 through FR-07). - Begin shared dashboard development (FR-08, FR-09, FR-10). - Implement regular check-ins to track progress and identify blockers early. |  |
| Project Issues |  |
| - Busy schedules and limited amount of time to work on project - Sprint 1 (originally scheduled Mar 10–16) is behind schedule. Core features including authentication backend, MongoDB integration, and inventory CRUD have not yet been completed. - Decision: The team will hold a sync meeting next week to reassign tasks, compress the remaining Sprint 1 work, and overlap with Sprint 2 where possible.)\ |  |
| Project Changes |  |
| Sprint 1 timeline extended: Originally scheduled for Mar 10–16, Sprint 1 tasks will now carry over into next week and run concurrently with Sprint 2 work (originally Mar 17–23). No changes to project scope or functional requirements (FR-01 through FR-14 remain unchanged). |  |