| RACI CHART |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Shivam | Bushra | Ethan | Thomas | Ishan |
| [Project work package or activity] | R/A/C/I | R/A/C/I | R/A/C/I | R/A/C/I | R/A/C/I |
| Business Case | C | C | C | C | R/A |
| Project Charter | C | C | C | R/A | C |
| Roles and Responsibilities | R/A | C | C | C | C |
| Requirements Doc | R/A | C | R | C | C |
| Scope Document | C | C | R/A | C | C |
| Stakeholder Register | C | C | C | R/A | C |
| Stakeholder Engagement | C | C | C | R/A | C |
| RACI Matrix | C | C | C | C | R/A |
| Meeting Agenda/ Minutes | C | R/A | C | I | I |
| UML Diagrams | R | R | R/A | C | C |
| Lo-Fi / Hi-Fi prototypes | R | R | R | R | R |
| Presentation | R/A | R | R | R | R |
| Front-end / UI | C | R/A | C | C | R/A |
| Back-end Logic | C | C | R/A | R/A | C |
| Database | R/A | C | R | C | C |
| Testing | R | R | R | R | R |
| Final Delivery | R/A | R/A | R/A | R/A | R/A |
| R—Responsible A—Accountable C—Consulted I—Informed |  |  |  |  |  |